## Slide 1: LOWER RIO GRANDE REGIONAL FLOOD PLANNING GROUP MEETING
Agenda Item 7 – Technical Consultant Update
December 7, 2022
Notes: Good afternoon, Chairman and Planning Board. Thank you for this opportunity to present our progress on the Regional Flood Plan.

## Slide 2
AGENDA
Discussion and Update on:
  Approval of to submit the Final Regional Flood Plan, subject to final comments and revisions.
Notes: Today we will be buttoning up our discussions on floodplain management practices and standards. This is where we will go over the results of the survey I asked you to complete this last week; we will also look at the current flood responses, the administrative, regulatory, legislative and financing recommendations that need to be summarized in Chapters 8 & 9. We will end our discussion with a look at the identified FMEs.
I want to remind you of our upcoming deadline of August 1st for the publication of the draft report. The goal is to have a very good draft that incorporates all of the items outlined in our Scope of Services. This is not going to be the final report that gets submitted to TWDB in January. It is the draft. We will be publishing this online and will have a public meeting to solicit feedback from the stakeholders within the region. We will be receiving comments from TWDB that will need to be incorporated, but we will also be receiving comments from our stakeholders. After stakeholder see how their information is being presented, we expect there will be many comments or revisions that will need to be incorporated into the report.

## Slide 3: Comments on the draft regional flood plan

## Slide 4: CHANGES TO the draft regional flood plan
Changes made
  Low Water Crossings were added to:
    Existing Flood Infrastructure GIS Feature Class
    Existing Flood Infrastructure Table
    Existing Flood Infrastructure Map
    Include description of how they’re identified in text
  Revised boundaries to Existing Flood Projects
    Existing Flood Projects GIS Feature Class
    Existing Flood Projects Map
  GIS Feature Class Entities
    Updated fields
Task 1 – Planning area description
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 5: CHANGES TO the draft regional flood plan
Changes made
  Existing Condition Flood Hazard Analysis:
    Included table with total land areas (square miles) of each flood risk by flood risk type in text.
  Updated Existing Condition Flood Hazard Map
  Added tables with the 1% and 0.2% Existing Condition Flood Exposure for structures and population.
  Corrected day and night population in Existing Condition Flood Exposure Table and GIS feature class.
  Minor tweaks to GIS feature classes.
  Added table of model coverage.
Task 2A – Existing condition flood risk analyses (361.33)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 6: CHANGES TO the draft regional flood plan
Changes made
  Updated Future Condition Flood Hazard Map
  Future Condition Flood Hazard Analysis:
    Included table with total land areas (square miles) of each flood risk by flood risk type in text.
  Minor tweaks to GIS feature class fields and map legend.
Task 2B – Future condition flood risk analyses (361.34)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 7: CHANGES TO the draft regional flood plan
Changes made
  Updated Floodplain Management Practices Map.
  Reconciled information between text and tables.
Task 3A – Evaluation and recommendations on floodplain management practices (361.35)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 8: CHANGES TO the draft regional flood plan
Changes made
  Minor tweaks to GIS feature class fields.
  Reconciled information between text, tables and GIS feature classes.
Task 4B – Identification and evaluation of potential FMEs and potentially feasible FMSs and FMPs (361.38)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 9: CHANGES TO the draft regional flood plan
Changes made
  Minor tweaks to GIS feature class fields and tables.
  Reconciled information between text, tables and GIS feature classes.
  Included explanation for how no negative impacts were determined for recommended FMPs.
  Included FMP details geodatabase.
Task 5 – Recommendation of FMEs and FMSs and associated FMPs (361.39)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 10: CHANGES TO the draft regional flood plan
Changes made
  Updated Chapter to include:
    Explicit statement that when implemented the plan will not negatively affect neighboring areas.
    Discussion of overall impacts on:
      Environment
      Agriculture
      Erosion
      Sedimentation
Task 6A - Impacts of regional flood plan (361.40)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 11: CHANGES TO the draft regional flood plan
Changes made
  Updated Chapter to include:
    More detailed information regarding recovery
Task 7 - Flood response information and activities (361.42)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 12: CHANGES TO the draft regional flood plan
Changes made
  Updated Chapter to include:
    Percentage of survey completions
    Included Table 19.
Task 9 - Flood infrastructure financing analysis (361.44)
Notes: Goals: The goal of this task is for RFPGs to develop legislative, regulatory, administrative, or other recommendations.
This task is the stakeholder’s opportunity to voice their concerns regarding regional flood planning, and project implementation. In the stakeholders opinion, what can be done to make the journey from Regional Flood Planning to Project Implementation smoother.
Possible Considerations to include. I personally cannot see a regional agreement on the third point and may consider cutting it from the start.

## Slide 13: Written comments welcomed.
Notes: Before I turn it over to Jaime to take comments, I want to let you know about the different ways you can provide the Regional Flood Planning group comments right now.